## Slide 1: Hardware status GOLD
Update 03 Mar. 2010

## Slide 2: GOLD floor plan (approximate)
Z1
Z2
Z3
Opto
L
L
L
L
H
H
H
H
5 * XC6VLX (L,M)
4* XC6VHX (H)
144 multigigabit links in zone 2 (equiv. 22300 bit / BC)
M
890Gb/s
total

## Slide 3: GOLD – current status
Schematics partially done
Routing as shown:
xGb/s links hand routed 
‘Low’ speed links (1Gb/s) to be auto routed

## Slide 4: GOLD status
Schematics and layout under way
Components ordered. Lead time:
  AVAGO (2*T, 2*R) : arrived
  SNAP12 : mid April
  Xilinx XCVLXT: 8-10 weeks
Production of Xilinx HXT devices delayed
Firmware activities:
Currently working on extension of VME bus from 9U processor crates, via BLT module, optically into GOLD