## Slide 1: JEP status
General  see Pawel
JEP system (no recent tests with readout/ROIB)
Jet FPGA firmware (ready)
Sum FPGA
have been able to get the old ISE tools up again
working on the firmware update right now
readout format will be updated
backplane energy sum format will be updated
Re-work of RTDP and clocking scheme to 160MHz throughout
Latency optimized version post M4
expecting initial version ready for first tests at CERN in the week before M4
integration with Pawel's diagnostics will have to wait until a later date