## Slide 1: Phase-I Commissioning - Questions -
L1Calo Joint Meeting
10-12th July 2017

## Slide 2: Questions
Development plans
  What are your plans for integrating with TTC, Felix, DCS, TDAQ, … ?
  .all existent from phase0, deploy f/w from designers other end.readout Marek
  What are your plans for software development…which components ?
  What are your plans for bit-wise simulation ? .Current topo is being simulated, continuation, not known. Transfer existing. (common effort on framework)
What tests are you planning in the Surface Test Facility…and when ?
.Joint tests of final prototypes (later production modules…all…) with all source and sink
  What will you need from other groups in L1Calo ? All sources and sinks +effort
  What will you need from groups outside L1Calo ? The same
  Who will be at CERN to take part in these tests ? .Uli rosa julio marcel

## Slide 3: Questions
Best guess Gantt chart: from 2018 to 2021 inclusive (4 years)
  current Gantt chart has test -> install -> commission; need to refine this .topo possibly not day1 use old topo as long as not all sources there.
  as much detail as possible (within reason of course)
  milestones – are kept L1Calo internal
  where you don’t know, make a best guess (and flag it as such)
What effort are you planning for commissioning at CERN and when ?
  Who will install, do the cabling, perform commissioning tests ? Uli, rosa
What effort are you planning at CERN (& at institute) to support operations (2021 onwards) ?
  Calibration; monitoring; bug-fixing; hardware support; performance evaluation will take responsibility of own modules. Whoever.

## Slide 4: A complete kit of parts…
A basic kit of parts will be verified by Ian in the Management Meeting
What are you hoping others will supply (!) ?
What bits do you think are missing ?
What kit will you bring to the Surface Test Facility (STF) ?
What kit will you leave in the STF for operation as a test-rig ?
  i.e. post installation in P1
  Modules shelves that go to P1 later
  Plus usb
  Permanently 6-8 slots

## Slide 5: Contacts (jFEX)
Who is the primary contact for your module ?
  Elena Rocco (Julio Souza temporarily)
Who is the hardware contact for your module ?
  Julio Souza and Ulrich Schäfer
Who is the firmware contact for your module ?
  Marcel Weirich
Who is leading the online software for your module ? (?)
  Who will develop the bit-wise simulation for your module ?
  Holger Herr
Who is leading the offline software for your module ?
  Sophie Pataraia
Who is leading the readout (Felix) for your module ?
  Marek Palka
Who is the DCS contact for your module ?
  (?)
Who is/will be the CERN-based contact for your module ?
  2018…2019…2020…2021…etc.
  Julio Souza

## Slide 6: Contacts (Topo)
Who is the primary contact for your module ?
  Katharina Bierwagen (Ulrich Schäfer temporarily)
Who is the hardware contact for your module ?
  Ulrich Schäfer
Who is the firmware contact for your module ?
  Johannes damp
Who is leading the online software for your module ? (?)
  Who will develop the bit-wise simulation for your module ?
  Holger, contact and workhorse
Who is leading the offline software for your module ?
  Sophie ?? No, who did do simulation in Athena ?
Who is leading the readout (Felix) for your module ?
  Marek Palka(?)
Who is the DCS contact for your module ?
  Uli
Who is/will be the CERN-based contact for your module ?
  2018…2019…2020…2021…etc.
  Rosa