## Slide 1: Slice test report – L1Topo
Goal (again): operate L1Topo real-time inputs with all FEXes and spy on the data
Executive summary (again): L1Topo operated with input data from FEXes. Mostly success:
Individual tests to confirm operation as of previous tests, and uncover remaining issues.
Formatted data tests
Error counters checked
Data recorded in spy memories for all FEXes
Initial synch/alignment issues with both eFEX and gFEX
Eventually properly aligned data received.
CRC – not matching at receiving end
Spy memory captured data provided to respective FEXes
BCIDs seem to jump at gFEX received data
Further analysis/interpretation been done ?

## Slide 2: Preparations / plans
Before slice test week have a go at:
Integrate play/spy circuitry with TTC data to synchronize spy data to BCreset
Arrive at a near final mapping for interface between MGT infrastructure and algorithms (Christian, Johannes, Ralf)
Extend spy scheme to capture additional data (e.g. algorithm-internal data and L1A)
Integrate with readout circuitry (Marek)
Synched data transmission for full slice comes in two required steps:
1) With spy memory readout
4) With readout to ROD